**Appendix 7**

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Routine Programme** |  |  |
|  |  |  |  |
| **Route** | |  | | --- | | **Description** | | **Start** | **End** |
| |  | | --- | | A82 | | A82 North Route Priority Sign Replacement | Ongoing | 21/01/2022 |
| A887 | A887 Route Priority Signing Improvements | Ongoing | 31/01/2022 |
| A99 | A99 Lybster Kiosk Footway | Ongoing | 31/01/2022 |
| A87 | A87 Route Priority Signing Improvements | Ongoing | 18/02/2022 |
| A87 | Branch Road to Elgol Drainage | Ongoing | 31/03/2022 |
| A9 | A9 Dornoch to Latheron Sign Replacement | Ongoing | 31/03/2022 |
| A87 | A87 Broadford Crossing and Footway | Ongoing | 30/04/2022 |
| A889 | A889 Dalwhinnie Third Party Land | Ongoing | 15/05/2022 |
| A82 | A82 Invermoriston to Inverness Filter Drains | Ongoing | 24/05/2022 |
| |  | | --- | | A889 | | A889 Dalwhinnie Footway | 24/01/2022 | 24/05/2022 |
| A9 | A9 Thurso Bridgend Drainage | 31/01/2022 | 25/02/2022 |
| A82 | A82 Lochend Drainage | 31/01/2022 | 31/03/2022 |
| A9 | A9 Filter Drains | 31/01/2022 | 31/03/2022 |
| A889 | A889 Ditching | 07/02/2022 | 31/03/2022 |
| A9 | A9 Dunrobin Castle to Cairn Liath Drainage | 28/02/2022 | 31/03/2022 |
| A9 | A9 Ardullie Roundabout Signing | 28/02/2022 | 31/03/2022 |
| A86 | A86 Replacement of Verge Marker Posts and Bollards | 28/02/2022 | 31/03/2022 |
| A9 | A9 Inshes and Bogbain Drainage | 01/03/2022 | 31/03/2022 |
| A87 | |  | | --- | | A87 Auchtertyre Business Park | | 07/03/2022 | 18/03/2022 |

**Appendix 8**

|  |  |  |  |
| --- | --- | --- | --- |
| Route | Scheme Name | Start Date | End Date |
| A9 | A9 Inver | 23-Feb-22 | 01-Mar-22 |
| A9 | A9 North of Caithness Boundary | 02-Mar-22 | 08-Mar-22 |
| A9 | A9 Ousdale Farm | 09-Mar-22 | 09-Mar-22 |
| A9 | A9 South of Dunbeath Resurfacing | 10-Mar-22 | 18-Mar-22 |
| A99 | A99 Lybster | 21-Mar-22 | 28-Mar-22 |
| A82 | A82 North of Invermoriston | 21-Feb-22 | 25-Feb-22 |
| A835 | A835 South of Garve | 28-Feb-22 | 01-Mar-22 |
| A9 | A9 North of Mound Junction | 02-Mar-22 | 04-Mar-22 |
| A9 | A9 North of Glenmorangie | 07-Mar-22 | 11-Mar-22 |
| A9 | A9 Helmsdale North | 14-Mar-22 | 18-Mar-22 |
| A9 | A9 South of Brora | 21-Mar-22 | 22-Mar-22 |
| A9 | A9 North of Poles | 23-Mar-22 | 24-Mar-22 |
| A9 | A9 Craigrory to Allangrange Ph2 | 06-Feb-22 | 14-Feb-22 |
| A9 | A9 North Granish Junction | 07-Mar-22 | 09-Mar-22 |
| A835 | A835 Inverlael Farm Ph 2 Nightshift | 13-Mar-22 | 16-Mar-22 |
| A835 | A835 Ullapool Ferry Terminal | 17-Mar-22 | 20-Mar-22 |
| A87 | A87 Branch Road to Broadford CO-OP | 14-Mar-22 | 16-Mar-22 |
| A87 | A87 Ben Lee | 17-Mar-22 | 18-Mar-22 |
| A87 | A87 Torra Michaig | 21-Mar-22 | 22-Mar-22 |
| A87 | A87 Portree Remedial | 23-Mar-22 | 27-Mar-22 |
| A86 | A86 Cille Choiril | 06-Mar-22 | 07-Mar-22 |
| A86 | A86 Tullochroam Ph2 | 08-Mar-22 | 10-Mar-22 |
| A86 | A86 West of A889 Junction | 13-Mar-22 | 17-Mar-22 |
| A86 | A86 Creagdubh | 20-Mar-22 | 29-Mar-22 |
| A830 | A830 West of Banavie to Corpach Coop | 21-Feb-22 | 25-Feb-22 |
| A830 | A830 East of Fassfern | 28-Feb-22 | 04-Mar-22 |